StudySync

Academic Task Manager

Agile Project Documentation Report

| Project Name | StudySync — Academic Task Manager |
| --- | --- |
| Team Name | Team Agile Coders |
| Methodology | Scrum (Agile Framework) |
| Duration | Weeks 1–14 (3 Sprints × 3 Weeks + Buffer) |
| Institution | Your College / University Name |
| Submission Date | May 2026 |

Team Members

Product Owner: Member Name 1

Scrum Master: Member Name 2

Developer: Member Name 3

Developer / QA: Member Name 4

Table of Contents

1.  Project Overview

2.  Agile / Scrum Framework

3.  Team Roles & Responsibilities

4.  Product Backlog & User Stories

5.  Sprint Plan Overview

6.  Sprint 1 — Foundation & Core Features

7.  Sprint 2 — Collaboration & Calendar

8.  Sprint 3 — Polish & Deployment

9.  Daily Standup Logs

10.  Burndown Chart (Tabular)

11.  Sprint Review & Retrospective

12.  Definition of Done

13.  Tools Used

14.  Final Deliverables

15.  Conclusion

1. Project Overview

Project Name: StudySync — Academic Task Manager

1.1 Problem Statement

Students in modern academic environments face significant challenges in managing multiple assignments, tracking deadlines, and coordinating effectively with their project groups. Existing tools like general to-do apps or email threads are either too complex for everyday student use or not tailored to academic workflows. This leads to missed deadlines, poor group coordination, and unnecessary academic stress.

1.2 Proposed Solution

StudySync is a lightweight, responsive web application specifically designed for students. It provides a unified platform to:

Track individual assignments with priority levels and due dates

Collaborate on group tasks using a Kanban-style board (To Do / In Progress / Done)

Receive deadline reminders colour-coded by urgency

View all tasks on an interactive monthly calendar

Monitor progress via a dashboard with real-time statistics

1.3 Tech Stack

| Component | Technology |
| --- | --- |
| Frontend | HTML5, CSS3, Vanilla JavaScript |
| Design | Figma (wireframes & mockups) |
| Storage | Browser localStorage (client-side persistence) |
| Version Control | GitHub |
| Task Tracking | Trello / Jira |
| Methodology | Agile Scrum |

2. Agile / Scrum Framework

The project follows the Scrum methodology — a subset of Agile — which divides development into time-boxed iterations called Sprints. Each Sprint produces a working, demonstrable product increment.

2.1 Scrum Events Used

| Scrum Event | Description |
| --- | --- |
| Sprint Planning | Start of each Sprint. Team selects backlog items, estimates effort, and creates a Sprint Goal. |
| Daily Standup | 5-minute daily meeting. Each member answers: What did I do? What will I do? Any blockers? |
| Sprint Review | End of Sprint. Team demos working software to the instructor (acting as client). |
| Sprint Retro | After Review. Team reflects on what went well, what didn't, and how to improve. |
| Backlog Refine | Ongoing. Product Owner prioritises and clarifies user stories in the backlog. |

2.2 Scrum Artefacts

Master list of all features and requirements as User Stories, prioritised by the Product Owner: Product Backlog

Subset of the Product Backlog selected for the current Sprint, owned by the Development Team: Sprint Backlog

A working, tested, and potentially shippable piece of software delivered at the end of each Sprint: Product Increment

3. Team Roles & Responsibilities

| Role | Member | Key Responsibilities |
| --- | --- | --- |
| Product Owner | Member Name 1 | Defines product vision; writes and prioritises User Stories; accepts completed work; acts as voice of the customer |
| Scrum Master | Member Name 2 | Facilitates Scrum events; removes impediments; ensures the team follows Agile practices; shields team from distractions |
| Developer | Member Name 3 | Implements frontend features (HTML/CSS/JS); writes unit tests; participates in code reviews |
| Developer / QA | Member Name 4 | Implements features; performs manual and automated testing; creates documentation and deployment scripts |

4. Product Backlog & User Stories

User Stories follow the standard Agile format: "As a [user], I want [action] so that [value]." Each story has an estimated effort in Story Points (using Fibonacci scale: 1, 2, 3, 5, 8) and a priority level (High / Medium / Low).

| Story ID | User Story | Priority | Story Pts | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | As a student, I want to add assignments with a title, subject, due date, and priority so that I can track all my academic tasks in one place. | High | 3 | Sprint 1 |
| US-02 | As a student, I want to mark assignments as complete so that I can monitor my progress visually. | High | 2 | Sprint 1 |
| US-03 | As a student, I want to view a dashboard with total, pending, completed, and overdue task counts so that I get a quick overview of my workload. | High | 3 | Sprint 1 |
| US-04 | As a student, I want to filter assignments by status (All, Pending, Completed, Overdue) so that I can focus on what needs attention. | Medium | 2 | Sprint 1 |
| US-05 | As a student, I want to delete assignments that are no longer relevant so that my list stays clean. | Low | 1 | Sprint 1 |
| US-06 | As a student, I want to create group tasks and assign them to team members so that we can divide work efficiently. | High | 5 | Sprint 2 |
| US-07 | As a student, I want to view group tasks in a Kanban board (To Do / In Progress / Done) so that the team can track progress visually. | High | 5 | Sprint 2 |
| US-08 | As a student, I want to move group tasks between columns so that we can update task status in real time. | Medium | 3 | Sprint 2 |
| US-09 | As a student, I want to see all my assignment deadlines on a monthly calendar so that I can plan my study schedule effectively. | High | 5 | Sprint 2 |
| US-10 | As a student, I want to navigate between calendar months so that I can plan ahead. | Low | 2 | Sprint 2 |
| US-11 | As a student, I want a Reminders section that colour-codes deadlines by urgency (red = today/overdue, yellow = within 3 days) so that I never miss a submission. | High | 3 | Sprint 3 |
| US-12 | As a student, I want the app to store my data locally in the browser so that my tasks persist between sessions. | High | 3 | Sprint 3 |
| US-13 | As a student, I want a responsive mobile-friendly layout so that I can access StudySync from my smartphone. | Medium | 3 | Sprint 3 |
| US-14 | As a student, I want a hamburger menu on mobile devices so that navigation remains accessible on small screens. | Low | 2 | Sprint 3 |
| US-15 | As a student, I want the app to show a notification badge with the number of overdue tasks so that I am immediately alerted. | Medium | 2 | Sprint 3 |

Total Story Points: 44

5. Sprint Plan Overview

| Sprint | Timeline | Stories | Pts | Goal |
| --- | --- | --- | --- | --- |
| Sprint 1 | Weeks 3–5 | US-01 to US-05 | 11 | Foundation — Task CRUD, Dashboard, Filters |
| Sprint 2 | Weeks 6–8 | US-06 to US-10 | 20 | Collaboration — Kanban Board & Calendar |
| Sprint 3 | Weeks 9–11 | US-11 to US-15 | 13 | Polish — Reminders, Persistence, Responsiveness |
| Buffer | Weeks 12–14 | — | — | Bug fixing, final review, presentation prep |

6. Sprint 1 — Foundation & Core Features (Weeks 3–5)

6.1 Sprint Goal

Deliver a working web app where students can add, view, complete, filter, and delete assignments, with a live statistics dashboard.

6.2 Sprint Backlog

| Story ID | Task Description | Story Pts | Status |
| --- | --- | --- | --- |
| US-01 | Add assignment form (title, subject, due, priority) | 3 | Done |
| US-02 | Toggle assignment completion (checkbox) | 2 | Done |
| US-03 | Dashboard stats (Total / Pending / Completed / Overdue) | 3 | Done |
| US-04 | Filter bar (All / Pending / Completed / Overdue) | 2 | Done |
| US-05 | Delete assignment button | 1 | Done |

6.3 Sprint Review

Demo showed a fully functional assignment CRUD interface. The Product Owner (instructor) accepted all 5 user stories. Minor feedback: add a notes field to assignments (added in US-01 scope extension).

6.4 Sprint Retrospective

Clear understanding of requirements; HTML/CSS structure completed ahead of schedule: What went well

Underestimated time for modal form validation; took an extra session to polish: What didn't

Allocate dedicated testing time within the Sprint; avoid leaving validation to the last day: How to improve

7. Sprint 2 — Collaboration & Calendar (Weeks 6–8)

7.1 Sprint Goal

Enable group task management via a Kanban board and introduce a fully navigable monthly calendar view showing assignment deadlines.

7.2 Sprint Backlog

| Story ID | Task Description | Story Pts | Status |
| --- | --- | --- | --- |
| US-06 | Group task form (title, member, status, due date) | 5 | Done |
| US-07 | Kanban board with 3 columns (To Do / In Progress / Done) | 5 | Done |
| US-08 | Delete group tasks from Kanban board | 3 | Done |
| US-09 | Monthly calendar with assignment markers | 5 | Done |
| US-10 | Calendar month navigation (prev/next) | 2 | Done |

7.3 Sprint Review

Live demo of the Kanban board and calendar received strong positive feedback. Instructor suggested colour-coding calendar events by priority — logged as a future enhancement in the backlog.

7.4 Sprint Retrospective

Kanban board implemented faster than estimated; good pair programming during calendar logic: What went well

Drag-and-drop for Kanban was attempted but de-scoped due to time constraints: What didn't

Scope story points more conservatively; attempt stretch goals only after core stories are done: How to improve

8. Sprint 3 — Polish & Deployment (Weeks 9–11)

8.1 Sprint Goal

Deliver a production-ready, fully responsive application with persistent local storage, deadline reminders, overdue notifications, and mobile support.

8.2 Sprint Backlog

| Story ID | Task Description | Story Pts | Status |
| --- | --- | --- | --- |
| US-11 | Reminders section with urgency colour-coding | 3 | Done |
| US-12 | localStorage persistence across sessions | 3 | Done |
| US-13 | Responsive CSS layout for mobile devices | 3 | Done |
| US-14 | Hamburger menu for mobile navigation | 2 | Done |
| US-15 | Overdue notification badge in top bar | 2 | Done |

8.3 Sprint Review

Final prototype demonstrated to the instructor. All acceptance criteria met. The instructor confirmed the product is shippable. Reminder urgency colour-coding was especially appreciated.

8.4 Sprint Retrospective

Team coordination was seamless; daily standups kept everyone aligned throughout the sprint: What went well

A few CSS issues on Safari required additional debugging time: What didn't

Test on multiple browsers from Sprint 1 onwards; maintain a browser compatibility checklist: How to improve

9. Daily Standup Logs (Sample)

The following table shows sample standup logs from Sprint 1 Week 1. Each team member answered three standard Scrum questions.

| Day | What did we do? | What will we do? | Blockers |
| --- | --- | --- | --- |
| Day 1 (Mon) | M1: Set up project structure & HTML skeleton M2: Created Trello board, added all user stories M3: Designed Figma wireframes M4: Set up GitHub repo | M1: Build sidebar and top bar CSS M2: Write acceptance criteria for US-01 M3: Share wireframes for review M4: Create README | None |
| Day 2 (Tue) | M1: Sidebar & top bar complete M2: Acceptance criteria done M3: Wireframes shared & approved M4: README done | M1: Assignment card UI M2: Modal form HTML M3: Dashboard stats section M4: CSS variables & theme | M3 blocker: Unsure of stats layout — resolved in standup |
| Day 3 (Wed) | M1: Task card with check, delete, priority badge M2: Modal form done M3: Dashboard stats section done M4: Theme & CSS vars done | M1+M2: Wire up add modal to JS M3: Filter bar UI M4: localStorage save/load | None |
| Day 4 (Thu) | M1+M2: Add form + modal JS working M3: Filter bar done M4: localStorage working | Full team: Integration testing Sprint 1 features | Minor bug: filter count off — fixed same day |
| Day 5 (Fri) | All Sprint 1 features integrated & tested | Sprint Review prep (demo walkthrough) | None — ready for demo |

10. Burndown Chart (Tabular Representation)

The burndown chart tracks remaining Story Points across the project. Ideal velocity = 44 total points ÷ 3 sprints ≈ 15 points/sprint. Actual progress is shown below.

| Checkpoint | Timeline | Ideal Remaining SP | Actual Remaining SP | Variance |
| --- | --- | --- | --- | --- |
| Sprint 1 — Day 0 | Week 3 Start | 44 | 44 | 0 |
| Sprint 1 — Day 7 | Week 4 | 33 | 30 | +3 |
| Sprint 1 — Day 14 | Week 5 | 22 | 22 | 0 |
| Sprint 2 — Day 0 | Week 6 Start | 22 | 22 | 0 |
| Sprint 2 — Day 7 | Week 7 | 11 | 14 | -3 |
| Sprint 2 — Day 14 | Week 8 | 2 | 2 | 0 |
| Sprint 3 — Day 0 | Week 9 Start | 2 | 2 | 0 |
| Sprint 3 — Day 7 | Week 10 | 0 | 0 | 0 |
| Sprint 3 — Day 14 | Week 11 End | 0 | 0 | 0 |

Note: A positive variance means the team was behind the ideal; negative means ahead of schedule.

The team caught up by the end of each Sprint, indicating reliable sprint planning.

11. Sprint Review & Retrospective Summary

| Sprint | Review Outcome | Issues Raised | Retrospective |
| --- | --- | --- | --- |
| Sprint 1 | All 5 user stories accepted Dashboard & CRUD working | Notes field added after feedback | Went well: Structure clear Improve: Earlier testing |
| Sprint 2 | Kanban & Calendar demo approved All stories accepted | Drag-and-drop de-scoped | Went well: Pair programming Improve: Conservative scoping |
| Sprint 3 | Final prototype approved All 15 stories complete | Safari CSS bugs found late | Went well: Team sync Improve: Cross-browser testing from Sprint 1 |

12. Definition of Done (DoD)

A User Story is considered "Done" when ALL the following criteria are met:

Feature code is written and committed to the GitHub repository

Feature is tested manually across Chrome, Firefox, and Edge browsers

Feature works correctly on both desktop (1280px+) and mobile (375px)

Code has been reviewed by at least one other team member (peer review)

Acceptance criteria defined by the Product Owner are fully satisfied

No critical bugs remain open for the story

The feature has been demonstrated during the Sprint Review

Relevant sections of the documentation are updated

13. Tools Used

| Tool | Category | Purpose |
| --- | --- | --- |
| Trello / Jira | Task management | Managing the Product Backlog, Sprint Backlogs, and tracking task status across sprints |
| GitHub | Version control | Hosting the codebase, pull requests, code reviews, and deployment via GitHub Pages |
| Figma | UI/UX design | Creating wireframes, hi-fidelity mockups, and design system for StudySync |
| VS Code | Code editor | Primary IDE for HTML, CSS, and JavaScript development |
| Chrome DevTools | Testing/Debug | Browser-based debugging, responsive testing, and performance profiling |
| Google Meet | Communication | Daily standup meetings, sprint planning sessions, and retrospectives |

14. Final Deliverables

| Deliverable | Description |
| --- | --- |
| Working Prototype | index.html + style.css + app.js — fully functional web app deployable on any browser or GitHub Pages |
| Product Backlog | 15 user stories with priorities, story points, and sprint assignments (Section 4 of this report) |
| Sprint Backlogs | Detailed Sprint 1, 2, and 3 task lists with completion status (Sections 6–8) |
| Burndown Chart | Tabular burndown tracking ideal vs actual Story Points across all 3 sprints (Section 10) |
| Standup Logs | Daily standup records for Sprint 1 (Section 9); available for Sprints 2 & 3 on request |
| Sprint Review Reports | Review outcomes and retrospective notes for each Sprint (Section 11) |
| Agile Report (this doc) | Comprehensive project documentation covering all Scrum phases and artefacts |
| Final Presentation | Demo slide deck + live walkthrough of StudySync submitted separately |

15. Conclusion

StudySync was successfully designed, developed, and delivered within the 14-week project timeline using the Scrum Agile methodology. The project demonstrated how Agile practices — iterative sprints, daily standups, sprint reviews, and retrospectives — can lead to a well-structured, user-focused product delivered on time.

All 15 User Stories were completed across three Sprints, covering core task management, group collaboration, calendar integration, deadline reminders, and mobile responsiveness. The team maintained a close-to-ideal burndown velocity, reflecting effective Sprint planning and execution.

Key Agile values demonstrated throughout the project include: customer collaboration (weekly instructor demos), responding to change (scope adjustments in retrospectives), working software over documentation, and individuals and interactions over processes.

StudySync stands as a proof-of-concept that a focused, Agile-driven team can deliver meaningful software tailored to real student needs within academic project constraints.

— End of Report —